Gatekeeper

User Stories and Backlog Audit

BSD Capstone Project 2026, Seneca Polytechnic

Semester plan: 16 user stories across 4 sprints

| Team member | Role |
| --- | --- |
| Navish | Back-End Developer |
| Gurjeet Singh Sodhi | Front-End Developer |
| Minhaz Abedin | Product Manager |
| Rohith Haridas | Database Specialist |

# 1. Conventions

Every story in this document follows the INVEST criteria. A story that improves or completes an earlier GitHub issue is written as a new story and references the original issue number ("Improves #N" or "Implements #N").

| Criterion | Meaning |
| --- | --- |
| Independent | Can be built and released without waiting on another story in the same sprint. |
| Negotiable | Describes the need, not a fixed design; details are agreed during the sprint. |
| Valuable | Delivers visible value to a resident, concierge, management or the team. |
| Estimable | Scope is clear enough to size. |
| Small | Fits inside one sprint (8 points or less). |
| Testable | Acceptance criteria can be verified by an automated or manual test. |

Story format: "As a <role>, I want <goal>, so that <benefit>." Acceptance criteria use Given / When / Then. Estimates use Fibonacci story points (1, 2, 3, 5, 8). Each story is Done only when it meets the team Definition of Done (dod.md) and its tests pass in CI (GK-01).

# 2. Backlog Audit

Status of all 35 existing GitHub issues, verified against the current main branch code.

| # | Issue | GitHub | Actual | Evidence | Action |
| --- | --- | --- | --- | --- | --- |
| 1 | Unique Encrypted Virtual Key | Closed | Partial | door_code is random (secrets.token_hex) but stored in plain text. | GK-05 |
| 2 | Proximity and Network Validation | Closed | Partial | SSID and proximity are client-supplied and compared to a hard-coded value. | Backlog B-03 |
| 3 | Resident Login Authentication | Closed | Partial | Web login works; /api/login rejects all non-demo accounts; set_password() keeps a plain-text copy. | GK-02, GK-03 |
| 4 | Secure Authentication of Access Attempts | Closed | Partial | JWT required, but is_active / is_locked not checked; user used before null check. | GK-10 |
| 5 | Rate Limiting Protection | Open | Done | In-memory RateLimiter returns 429 after 5 attempts / 60 s. Resets on restart. | Close; Backlog B-06 |
| 6 | Elevated Authentication for Overrides | Open | Not started | Override needs only an active session. | GK-16 |
| 7 | Session Timeout | Open | Not started | No inactivity check or session lifetime configured. | GK-14 |
| 8 | Email Notification Service | Open | Not started | No mail code exists. | GK-12 |
| 9 | Resident Main Door and Unit Door Unlock Interface | Closed | Done | simulate.html provides main and unit door buttons. | - |
| 10 | Visual Feedback for Door Unlock Status | Closed | Done | simulate.html shows OPEN / CLOSED badges. | - |
| 11 | Control over the Door System of the Building | Closed | Partial | No POST /doors/{id}/lock-unlock; concierge has no door controls. | Backlog B-01 |
| 12 | Concierge Real-Time Door Activity Dashboard | Open | Broken | concierge_dashboard.html polls /api/recent-logs, which does not exist; no route renders it. | GK-11 |
| 13 | System Health Monitoring | Closed | Partial | GET /health works; network status is hard-coded "healthy". | Backlog B-02 |
| 14 | Door Configuration | Closed | Done | Zones, door-zone assignment and zone check in access flow. | - |
| 15 | Filter Access Logs by Date and Door | Open | Partial | Date filter only; log rows link to incident page using the access-log id. | GK-07 |
| 16 | System Offline Handling | Open | Not started | No unreachable-server state on the resident page. | GK-15 |
| 17 | Database Specialist | Closed | N/A | Role summary, not a user story. | - |
| 18 | Backup & Restore | Closed | Broken | backup.py copies the wrong path (DB lives in instance/); no restore. | GK-09 |
| 19 | Accurate logging of all door access attempts | Closed | Done | AccessLog row written for every attempt with failure reason. | - |
| 20 | Tamper-resistant access records for audits | Open | Not started | Rows can be edited without detection. | GK-13 |
| 21 | Incident History View | Closed | Partial | Incident list has no date-range filter. | Backlog B-04 |
| 22 | Retention of historical access data | Closed | Broken | archive_old_logs() passes user_id; AccessLogArchive has no such column, so the daily job fails. | GK-09 |
| 23 | Encryption of sensitive access data | Closed | Not started | utils/encryption.py is empty; no field is encrypted. | GK-05 |
| 24 | Audit trail for revoked or deleted credentials | Closed | Done | AuditLog on create, activate, deactivate and unlock. | - |
| 25 | Database consistency during system failures | Closed | Partial | Rollback test exists but opens the real database file. | GK-01 |
| 26 | Flag suspicious access attempts automatically | Closed | Partial | Rule 2 (reset on success) missing; first_attempt_time set to window start. | GK-04 |
| 27 | Notify resident on repeated attempts | Open | Partial | Notification model exists; creation commented out; /api/notifications fails (model not imported). | GK-12 |
| 28 | Role Assignment for every user and employee | Closed | Partial | Only resident, concierge and management; guest and cleaner missing. | Backlog B-05 |
| 29 | Key Revocation | Closed | Partial | Deactivation blocks web login only; an issued JWT still unlocks doors. | GK-10 |
| 30 | Allow concierge to acknowledge alerts | Open | Not started | No ACKNOWLEDGED status or endpoint. | GK-08 |
| 31 | Enforce role-based access policies consistently | Closed | Partial | /users and /api/dashboard/* open to any role; state changes via GET; 403s not logged. | GK-06 |
| 32 | Controlled emergency override workflow | Open | Partial | Confirm and reason exist; reason and door stored only inside free text. | GK-16 |
| 33 | Show why an alert was triggered | Open | Partial | Detail page exists; related events use the wrong time window (see #26). | GK-04 |
| 34 | Integrate frontend, backend and database locally | Open | Partial | App runs; README clone URL is a placeholder; requirements incomplete; no CI. | GK-01 |
| 35 | backup script | Open | Broken | Duplicate of #18. | GK-09 |

| Actual status | Count |
| --- | --- |
| Done | 6 |
| Partial | 17 |
| Broken | 4 |
| Not started | 7 |
| N/A | 1 |

# 3. Sprint Plan

One story per team member per sprint. Sprint dates to be confirmed by the Product Manager.

| Sprint | Rohith | Navish | Gurjeet | Minhaz |
| --- | --- | --- | --- | --- |
| Sprint 1 | GK-01 Automated test harness and CI pipeline (5 pts) | GK-02 Remove plain-text passwords and hard-coded secrets (3 pts) | GK-03 Working forgot / reset password pages (3 pts) | GK-04 Accurate suspicious-attempt detection (3 pts) |
| Sprint 2 | GK-05 Encrypt resident door codes at rest (5 pts) | GK-06 Consistent role checks on every route (3 pts) | GK-07 Filter access logs by date range and door (3 pts) | GK-08 Concierge acknowledges alerts (3 pts) |
| Sprint 3 | GK-09 Working backup, restore and retention jobs (5 pts) | GK-10 Revoked accounts cannot unlock doors (2 pts) | GK-11 Concierge real-time door activity dashboard (5 pts) | GK-12 Resident security notifications (in-app and email) (5 pts) |
| Sprint 4 | GK-13 Tamper-evident access logs (5 pts) | GK-14 Session timeout after inactivity (2 pts) | GK-15 Offline indicator for residents (2 pts) | GK-16 Emergency override with re-authentication and structured log (3 pts) |

| Team member | Total points |
| --- | --- |
| Rohith Haridas (Database Specialist) | 20 |
| Navish (Back-End Developer) | 10 |
| Gurjeet Singh Sodhi (Front-End Developer) | 13 |
| Minhaz Abedin (Product Manager) | 14 |

# 4. User Stories

## GK-01: Automated test harness and CI pipeline

| Related issue | Improves #25, #34 |
| --- | --- |
| Owner | Rohith Haridas (Database Specialist) |
| Sprint | Sprint 1 |
| Priority | High |
| Story points | 5 |

User Story

As a developer, I want every push and pull request to run the automated tests on an isolated database, so that broken code is caught before it reaches main.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Touches only config, test and workflow files; no other story required. |
| Negotiable | Tool choices (pytest, ruff, coverage) remain open to the team. |
| Valuable | Protects main and provides evidence for the Definition of Done "tested" item. |
| Estimable | Scope is known: one config change, one fixture file, one workflow. |
| Small | Fits one sprint at 5 points. |
| Testable | Pass or fail is visible on every GitHub check. |

Acceptance Criteria

- Given the app is created with a testing config, when tests run, then an in-memory database is used and instance/secure_access.db is unchanged.

- Given a push or pull request to main, when GitHub Actions runs, then dependencies install from one requirements.txt and pytest runs on Python 3.12.

- Given any test fails, when the workflow finishes, then the check is marked failed.

- Given a clean clone, when a developer follows the README, then the app starts on http://127.0.0.1:5000.

Sub-Tasks

- create_app() accepts a config; testing skips seeding and the scheduler

- Merge requirement.txt into a complete requirements.txt

- tests/conftest.py with app, client and per-role login fixtures

- .github/workflows/ci.yml (install, lint, test)

- .gitignore for __pycache__, *.db and backups/; untrack committed binaries

- Remove duplicate Config class, duplicate Incident methods and empty rules.py

- Correct README setup steps

## GK-02: Remove plain-text passwords and hard-coded secrets

| Related issue | Improves #3 |
| --- | --- |
| Owner | Navish (Back-End Developer) |
| Sprint | Sprint 1 |
| Priority | High |
| Story points | 3 |

User Story

As building management, I want passwords and signing keys never stored or committed in plain text, so that a leaked database or repository does not expose resident accounts.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Limited to User.set_password() and config loading. |
| Negotiable | Secret source (.env file or OS variables) is negotiable. |
| Valuable | Closes the most serious data-exposure risk in the system. |
| Estimable | Two code locations plus one clean-up script. |
| Small | 3 points. |
| Testable | Inspect the database and startup log for plain text and warnings. |

Acceptance Criteria

- Given a password is set, when saved, then only the bcrypt hash is stored and temporary_password stays empty.

- Given a new account is created, when the confirmation is shown, then the generated password appears once and cannot be retrieved later.

- Given SECRET_KEY and JWT_SECRET_KEY are set in the environment, when the app starts, then they are used and no InsecureKeyLengthWarning appears.

- Given existing rows contain temporary_password values, when the clean-up script runs, then all values are cleared.

Sub-Tasks

- Stop assigning plain text in User.set_password()

- Load secrets from environment; add .env.example with 32+ byte placeholders

- Clean-up script for existing temporary_password values

- Tests for hash-only storage

## GK-03: Working forgot / reset password pages

| Related issue | Improves #3 |
| --- | --- |
| Owner | Gurjeet Singh Sodhi (Front-End Developer) |
| Sprint | Sprint 1 |
| Priority | High |
| Story points | 3 |

User Story

As a resident, I want to reset a forgotten password through working pages, so that I can regain access without calling management.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Backend routes already exist; only templates and response wording change. |
| Negotiable | Page design and token delivery channel are negotiable. |
| Valuable | Currently both pages return a server error. |
| Estimable | Two templates and one route change. |
| Small | 3 points. |
| Testable | Each page and token state can be exercised in a test. |

Acceptance Criteria

- Given a user opens /forgot-password, when the page loads, then a form renders without a server error.

- Given any email is submitted, when the request completes, then the same neutral message appears whether or not the account exists.

- Given a valid unexpired token, when matching passwords of 8+ characters are submitted, then the password changes, the token is cleared and the user is sent to login.

- Given an expired or used token, when opened, then an "invalid or expired link" message is shown.

Sub-Tasks

- forgot_password.html and reset_with_token.html

- Neutral response; token no longer printed on the page

- "Forgot password?" link on login page

- Route tests

## GK-04: Accurate suspicious-attempt detection

| Related issue | Improves #26, #33 |
| --- | --- |
| Owner | Minhaz Abedin (Product Manager) |
| Sprint | Sprint 1 |
| Priority | High |
| Story points | 3 |

User Story

As building management, I want an incident raised only after 3 failed attempts in 10 minutes with no success in between, recorded with the correct event window, so that alerts are genuine and explainable.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Confined to the detection block of the access endpoint. |
| Negotiable | Threshold values stay configurable. |
| Valuable | Removes false alarms and makes incident detail accurate. |
| Estimable | Rule and test sequence are already defined in #26. |
| Small | 3 points. |
| Testable | Test sequence below gives a deterministic result. |

Acceptance Criteria

- Given FAILED, FAILED, SUCCESS, FAILED, FAILED, FAILED on one unit door, when the last failure is logged, then exactly one incident exists.

- Given FAILED, FAILED, SUCCESS, when evaluated, then no incident is created.

- Given an incident is created, when viewed, then first_attempt_time equals the first counted failure and the detail page lists exactly those failures.

- Given an open incident exists for the door, when more failures occur, then attempt_count and last_attempt_time update instead of creating a duplicate.

Sub-Tasks

- Move N = 3 and window = 10 min into Config

- Count only failures after the latest success in the window

- Update-instead-of-duplicate logic

- Tests for both sequences above

## GK-05: Encrypt resident door codes at rest

| Related issue | Improves #1, #23 |
| --- | --- |
| Owner | Rohith Haridas (Database Specialist) |
| Sprint | Sprint 2 |
| Priority | High |
| Story points | 5 |

User Story

As a resident, I want my virtual key encrypted in the database, so that someone who copies the database file cannot read or reuse it.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Only the door_code field and a new encryption helper change. |
| Negotiable | Algorithm and key storage are negotiable. |
| Valuable | Delivers the encryption promised in #1 and #23. |
| Estimable | One helper, one model property, one migration. |
| Small | 5 points. |
| Testable | Raw SQL query proves ciphertext; round-trip test proves use. |

Acceptance Criteria

- Given a door code is created, when stored, then the column holds ciphertext, not the 16-character code.

- Given an authorized page shows the code, when rendered, then the decrypted value is correct.

- Given ENCRYPTION_KEY is missing outside development, when the app starts, then startup stops with a clear error.

- Given existing plain-text codes, when the migration runs, then all are encrypted and decrypt to the original value.

Sub-Tasks

- utils/encryption.py using Fernet (cryptography) and ENCRYPTION_KEY

- Encrypting property on User.door_code; delete empty utils.py

- Migration script for existing rows

- Tests: raw SQL shows ciphertext; round trip returns original

## GK-06: Consistent role checks on every route

| Related issue | Improves #31 |
| --- | --- |
| Owner | Navish (Back-End Developer) |
| Sprint | Sprint 2 |
| Priority | High |
| Story points | 3 |

User Story

As building management, I want every staff-only page and API to reject other roles and record the attempt, so that residents cannot view or change other users' data.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Uses the existing role_required decorator. |
| Negotiable | Permission matrix is agreed with the team. |
| Valuable | Closes data-exposure gaps found in the audit. |
| Estimable | Route list is known. |
| Small | 3 points. |
| Testable | Parametrized tests cover every role and route. |

Acceptance Criteria

- Given a resident is logged in, when opening /users, /doors, /api/dashboard/stats or /api/dashboard/recent-users, then 403 is returned.

- Given any 403 is returned, then an AuditLog row with action "access_denied", user id and path is stored.

- Given management changes a user's status, when sent as GET, then 405 is returned; only POST is accepted.

- Given the README permission matrix, when compared with routes, then every route matches.

Sub-Tasks

- Permission matrix in README

- Apply role checks to unguarded routes; remove duplicate /api/dashboard routes

- Convert toggle and unlock actions to POST forms

- Denial logging inside the decorator

- Parametrized RBAC tests

## GK-07: Filter access logs by date range and door

| Related issue | Implements #15 |
| --- | --- |
| Owner | Gurjeet Singh Sodhi (Front-End Developer) |
| Sprint | Sprint 2 |
| Priority | Medium |
| Story points | 3 |

User Story

As building management, I want to filter access logs by date range and door, so that investigations are faster.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Extends the existing /incidents page only. |
| Negotiable | Filter layout is negotiable. |
| Valuable | Shortens investigations directly. |
| Estimable | One form field, one query change, one link fix. |
| Small | 3 points. |
| Testable | Filter combinations are easy to assert. |

Acceptance Criteria

- Given logs exist, when a door and/or date range is selected, then only matching logs are shown.

- Given filters are applied, when the page is reloaded or the URL shared, then filters persist.

- Given an invalid date, when submitted, then an error is shown and that filter is ignored.

- Given a log row, when clicked, then it no longer links to an unrelated incident.

Sub-Tasks

- Door dropdown and door_id filter

- Fix row links

- Single joined query instead of per-row lookups

- Tests for filter combinations

## GK-08: Concierge acknowledges alerts

| Related issue | Implements #30 |
| --- | --- |
| Owner | Minhaz Abedin (Product Manager) |
| Sprint | Sprint 2 |
| Priority | High |
| Story points | 3 |

User Story

As a concierge, I want to acknowledge an open alert, so that incidents are handled only once and tracked.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Adds status fields and one endpoint on the existing Incident model. |
| Negotiable | Button placement is negotiable. |
| Valuable | Prevents duplicate handling at the front desk. |
| Estimable | Criteria already defined in #30. |
| Small | 3 points. |
| Testable | API, database and UI checks listed below. |

Acceptance Criteria

- Given an incident is OPEN, when a concierge or management user clicks Acknowledge, then status becomes ACKNOWLEDGED.

- Given an acknowledgement, then the user id and timestamp are stored.

- Given acknowledged incidents, when listed, then they are visually distinct and excluded from the new-alert count.

- Given a resident calls the endpoint, then 403 is returned.

Sub-Tasks

- acknowledged_by and acknowledged_at columns

- POST /incidents/<id>/acknowledge

- Open incident list to concierge (read and acknowledge)

- Button, badge and count update

- Tests

## GK-09: Working backup, restore and retention jobs

| Related issue | Improves #18, #22, #35 |
| --- | --- |
| Owner | Rohith Haridas (Database Specialist) |
| Sprint | Sprint 3 |
| Priority | High |
| Story points | 5 |

User Story

As an administrator, I want scheduled backups of the live database, a restore command and a retention job that runs without errors, so that data can be recovered and old logs archived.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Self-contained scripts and scheduler jobs. |
| Negotiable | Retention period and backup count are configurable. |
| Valuable | Both jobs currently fail silently every day. |
| Estimable | Two scripts and one model column. |
| Small | 5 points. |
| Testable | Temporary-directory tests verify each job. |

Acceptance Criteria

- Given the daily job runs, when complete, then a timestamped copy of the live database exists in backups/ and only the newest 10 remain.

- Given a selected backup, when the restore command runs, then the database matches that backup and the app starts normally.

- Given access logs older than 90 days, when the archive job runs, then they move to access_logs_archive with user_id preserved and no error.

- Given the app is writing during backup, when the backup runs, then the copy is not corrupted.

Sub-Tasks

- Resolve database path from app config

- Use the SQLite online backup API

- scripts/restore.py

- Add user_id to AccessLogArchive; retention days in Config

- Tests with temporary directories

## GK-10: Revoked accounts cannot unlock doors

| Related issue | Improves #29, #4 |
| --- | --- |
| Owner | Navish (Back-End Developer) |
| Sprint | Sprint 3 |
| Priority | High |
| Story points | 2 |

User Story

As building management, I want a deactivated or locked account refused at the door immediately, so that a lost phone with a valid token cannot open doors.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Two access endpoints only. |
| Negotiable | Denial message wording is negotiable. |
| Valuable | Makes key revocation effective. |
| Estimable | One helper and a null check. |
| Small | 2 points. |
| Testable | Deactivate, then call the API and expect 403. |

Acceptance Criteria

- Given a resident is deactivated, when their existing token calls /api/access/request, then 403 is returned and the attempt is logged with reason "account inactive".

- Given a locked account, when the same call is made, then 403 is returned and logged.

- Given a token for an unknown user, when called, then 404 is returned without a server error.

- Given the elevator endpoint, then the same checks apply.

Sub-Tasks

- Account-status check helper

- Null check before first use; remove debug prints

- Tests

## GK-11: Concierge real-time door activity dashboard

| Related issue | Implements #12 |
| --- | --- |
| Owner | Gurjeet Singh Sodhi (Front-End Developer) |
| Sprint | Sprint 3 |
| Priority | Medium |
| Story points | 5 |

User Story

As a concierge, I want to see door activity update live, so that I can monitor building security from the front desk.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Template already exists; needs a route and one API. |
| Negotiable | Refresh interval is negotiable. |
| Valuable | Primary concierge monitoring view. |
| Estimable | One page route, one API, one redirect rule. |
| Small | 5 points. |
| Testable | API test plus timed manual check. |

Acceptance Criteria

- Given a concierge logs in, when redirected, then the concierge dashboard is shown.

- Given a new access attempt is logged, then it appears on the dashboard within 5 seconds without reload.

- Given GET /api/recent-logs?since=, when called by concierge or management, then only newer logs are returned; residents receive 403.

- Given a denied attempt, when shown, then the row is highlighted in red.

Sub-Tasks

- /concierge route

- /api/recent-logs endpoint

- Role-based redirect after login; sidebar link

- Tests

## GK-12: Resident security notifications (in-app and email)

| Related issue | Implements #27, #8 |
| --- | --- |
| Owner | Minhaz Abedin (Product Manager) |
| Sprint | Sprint 3 |
| Priority | Medium |
| Story points | 5 |

User Story

As a resident, I want to be notified in the app and by email when repeated failed attempts happen on my unit, so that I know about potential threats.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Hooks into incident creation; no other story required. |
| Negotiable | Mail provider is negotiable; console delivery in development. |
| Valuable | Keeps residents informed without the dashboard. |
| Estimable | Model exists; creation, UI and sender remain. |
| Small | 5 points. |
| Testable | Mocked SMTP and database assertions. |

Acceptance Criteria

- Given an incident opens for my unit, then a notification with incident type, door, time and attempt count is stored.

- Given I am logged in, when I open my profile, then unread notifications are shown with a count badge.

- Given mail settings are configured, when a notification is created, then one email is sent and status becomes SENT, or FAILED on error; without settings it stays QUEUED and is logged.

- Given /api/notifications is called, then only my notifications are returned.

Sub-Tasks

- Import Notification and enable creation

- Notification badge and list on profile

- smtplib sender configured from environment

- Tests with mocked SMTP

## GK-13: Tamper-evident access logs

| Related issue | Implements #20 |
| --- | --- |
| Owner | Rohith Haridas (Database Specialist) |
| Sprint | Sprint 4 |
| Priority | Medium |
| Story points | 5 |

User Story

As building management, I want any edit or deletion of access records to be detectable, so that audit trails remain trustworthy.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Adds two columns and a verifier; logging call site unchanged. |
| Negotiable | Hashing scheme is negotiable. |
| Valuable | Makes audit evidence defensible. |
| Estimable | One write hook, one verify script. |
| Small | 5 points. |
| Testable | Tests edit a row directly and expect detection. |

Acceptance Criteria

- Given a log is written, then it stores a SHA-256 hash of its fields and the previous row's hash.

- Given no rows changed, when verification runs, then it reports "chain valid".

- Given a row is modified or deleted directly in SQLite, when verification runs, then the first broken row id is reported.

- Given older logs were archived, when verification runs, then it starts from the oldest remaining row's stored previous hash.

Sub-Tasks

- prev_hash and row_hash columns

- Compute hashes where logs are written

- scripts/verify_logs.py and a management view

- Tamper tests

## GK-14: Session timeout after inactivity

| Related issue | Implements #7 |
| --- | --- |
| Owner | Navish (Back-End Developer) |
| Sprint | Sprint 4 |
| Priority | Medium |
| Story points | 2 |

User Story

As a concierge, I want console sessions to expire after 15 minutes of inactivity, so that an unattended front-desk computer cannot be misused.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | One before-request hook. |
| Negotiable | Timeout length is configurable. |
| Valuable | Protects shared front-desk machines. |
| Estimable | Single hook and a login message. |
| Small | 2 points. |
| Testable | Frozen-time test proves expiry. |

Acceptance Criteria

- Given no requests for the configured time (default 15 minutes), when the next page is requested, then the user is logged out and sees "Session expired".

- Given ongoing activity, then the timer resets on each request.

- Given the session expired, then the stored token is no longer accepted by web pages.

- Given Config, then the timeout value is set there.

Sub-Tasks

- Last-activity check in before_request

- SESSION_TIMEOUT_MINUTES in Config

- Message on login page

- Tests

## GK-15: Offline indicator for residents

| Related issue | Implements #16 |
| --- | --- |
| Owner | Gurjeet Singh Sodhi (Front-End Developer) |
| Sprint | Sprint 4 |
| Priority | Medium |
| Story points | 2 |

User Story

As a resident, I want the unlock page to show clearly when the local server is unreachable, so that I understand why access fails.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Front-end only; uses existing /health. |
| Negotiable | Banner design is negotiable. |
| Valuable | Removes confusion when the network is down. |
| Estimable | One script block and one banner. |
| Small | 2 points. |
| Testable | Stop the server and observe the banner. |

Acceptance Criteria

- Given the server cannot be reached, when an unlock is attempted or the 10-second health poll fails, then a "System offline" banner shows and unlock buttons are disabled.

- Given the server becomes reachable, when the next poll succeeds, then the banner hides and buttons re-enable.

- Given a request times out after 5 seconds, then the message says "Server unreachable", distinct from "Access denied".

Sub-Tasks

- Health poll and fetch timeout on simulate.html

- Offline banner and button state

- Manual test checklist

## GK-16: Emergency override with re-authentication and structured log

| Related issue | Implements #6, #32 |
| --- | --- |
| Owner | Minhaz Abedin (Product Manager) |
| Sprint | Sprint 4 |
| Priority | High |
| Story points | 3 |

User Story

As building management, I want an emergency override to require my password again and record who, when, why and which door, so that overrides are controlled and auditable.

INVEST

| Criterion | How this story meets it |
| --- | --- |
| Independent | Extends the existing override route only. |
| Negotiable | Re-authentication method is negotiable. |
| Valuable | Prevents misuse of an open session. |
| Estimable | One form field and one model column. |
| Small | 3 points. |
| Testable | Wrong password, empty reason and valid cases are testable. |

Acceptance Criteria

- Given management submits an override, when the password is missing or wrong, then the override is refused and the failed attempt is logged.

- Given the reason is empty, then a validation error is shown.

- Given a valid override, then an AuditLog row stores performed_by, timestamp, door id and reason in separate fields.

- Given a concierge or resident posts to the override route, then 403 is returned.

Sub-Tasks

- Password field on override form

- door_id on AuditLog; use the reason column

- Override filter on audit view

- Tests

# 5. Product Backlog (not scheduled this semester)

| ID | Item | Related issue |
| --- | --- | --- |
| B-01 | Concierge door lock / unlock controls | Improves #11 |
| B-02 | Real network health check | Improves #13 |
| B-03 | Server-side Wi-Fi and proximity validation | Improves #2 |
| B-04 | Date-range filter on incident list | Improves #21 |
| B-05 | Guest and cleaner roles | Improves #28 |
| B-06 | Persistent rate limiter (survives restart) | Improves #5 |